**Ticketmaster Team C – Timeline**

Prepared by: Howard Lee, Yicheng Yang, Sean Zarringhalam, John Lee, Tylor Louis

Week 4

* Have agreement of the API the services team will be used
* Define high-level architecture plan
* Draft of SRS Requirement

Week 5

* Create UI mock of widget
* Finalize all dependencies
* Component Diagrams
* Sequence Diagrams
* Document dependencies (web platform, frameworks, libraries)

Week 6

* Implement architecture
* Have a prototype for presentation
* Finish visuals for presentation

Week 7

* Complete UI code
* Test code functionality against dummy server

Week 8

* Integrate services
* Write test scripts to test with real data

Week 9

* Debugging
* Documentation
* Preparation for final presentation

*Addendum:* Communication on the client’s side has been limited. This timeline is our best prediction of requirements in the future.